## Meeting logbook Entry Sheet BSc. Project Logbook

Student Name: Viom Lal Shrestha LMU ID: 23048612 Meeting No: 04 Start Time: 1 P.M Date: November 16, 2025 End Time: 3 P.M

Items Discussed: - Presented the performance of the classification models chosen for the project. - The use of database and how data is stored in the project was discussed. - Whether to make the project a website or mobile application was discussed. Achievements: - For the communication between ai models and backend event driven method was deemed unnecessary. - Currently the use of path to store and display image data was found more appropriate than using database. Database to be migrated later to cloud. - React frontend was scrapped and React Native or Flutter is to be used for front end development. Problems: - The format to store the data of the clothing article. - Segmentation of more complex images was failing. Tasks for the Next Meeting: - Researching and finding a vector database to store clothing meta data. - Making dataflow diagram (level 0) and use-case diagram. - Replacing React with mobile frontend.

Internal Supervisor Name: Mr. Alish K.C

External Supervisor Name: Mr. Rozeen Nakarmi

___________________		 ___________________	    ___________________

Student Signature		                Internal Signature		        External Signature