## Meeting logbook Entry Sheet BSc. Project Logbook

Student Name: Viom Lal Shrestha LMU ID: 23048612 Meeting No: 14 Start Time: 1 P.M Date: February 22, 2026 End Time: 3 P.M

Items Discussed: - Confirmed and finalized the project logo with the supervisor. - Presented the current progress of the system implementation. - Demonstrated the newly added clothing details page. - Demonstrated the complete storage interface for managing clothing items. - The supervisor suggested adding analytics or usage insights in the storage page. Achievements: - Project logo was finalized and approved. - Clothing details page was successfully implemented. - Storage interface for organizing clothing and other items was completed. - Overall system progress was reviewed and deemed satisfactory. Problems: - The clothing category classification model still requires improvement through fine-tuning. - Some UI pages still require refinement and optimization. Tasks for the Next Meeting: - Fine-tune the clothing category classification model to improve accuracy. - Implement the outfit page. - Improve and refine existing pages for better usability and consistency.

Internal Supervisor Name: Mr. Alish K.C

External Supervisor Name: Mr. Rozeen Nakarmi

___________________		 ___________________	    ___________________

Student Signature		                Internal Signature		        External Signature