## Meeting logbook Entry Sheet BSc. Project Logbook

Student Name: Viom Lal Shrestha LMU ID: 23048612 Meeting No: 13 Start Time: 9 P.M Date: February 15, 2026 End Time: 11 P.M

Items Discussed: - Presented the overall project progress completed till date. - Discussed the work completed during the semester break. - Explained the implementation updates in backend integration and storage system. - Discussed what will be demonstrated in the next FYP class. Achievements: - Clothing and non-clothing items are now successfully saved in the database. - Homepage and profile page are now connected to real backend data instead of dummy data. - Occasion classification feature has been implemented. - Virtual storage interface has been completed with a functional grid layout system. Problems: - Further optimization may be required for model performance and system responsiveness. - Need to finalize features to ensure a smooth demonstration in the upcoming FYP class. Tasks for the Next Meeting: - Prepare a complete demonstration for the next FYP class. - Test all implemented features thoroughly to avoid runtime issues. - Manage the data to be used for the fine-tuning process.

Internal Supervisor Name: Mr. Alish K.C

External Supervisor Name: Mr. Rozeen Nakarmi

___________________		 ___________________	    ___________________

Student Signature		                Internal Signature		        External Signature