## Meeting logbook Entry Sheet BSc. Project Logbook

Student Name: Viom Lal Shrestha LMU ID: 23048612 Meeting No: 03 Start Time: 1 P.M Date: November 9, 2025 End Time: 3 P.M

Items Discussed: - Presented the project file structure made using Django and React. React was initialized using Vite and the virtual environment was set up using uv. - Proposed an idea to use docker for the database in the project. - Discussed about the ai models to be used in the FYP for clothing article category identification, clothing sub-category identification, and occasion determination along with color identification and segmentation. - Communication between the backend, frontend and ai models to be done by the use of Api or event driven method was discussed over. Achievements: - The use of amazon s3 bucket for storing data was approved. - K-means clustering was selected for identifying clothing color scheme. - For the communication between backend and ai models event driven method was deemed more appropriate. - Models Selection: The initial models for segmentation and classification were selected from hugging face: - Clothing sub-category classification: “prithivMLmods/Fashion-Product-subCategory” for subcategory classification. - Clothing article type classification: “prithivMLmods/Fashion-Product-articleType” for identifying specific article type. - Clothing usage classification: “prithivMLmods/Fashion-Product-Usage” for determining the usage context of the clothes like party wear, causal, formal, etc. - Clothing segmentation: For segmentation “rembg” model that uses U2-Net was selected. Problems: - Selection of database for the project. - Figuring out how to store images (bulk data) in database. - Figuring out how the ai models, backend, and frontend communicate with each other to display output to the user. - Unknown data about the performance of the selected classification and segmentation models. Tasks for the Next Meeting: - Figuring out how long it takes for the selected ai model’s inference output. - Research on communication between the ai models and backend. - Making a basic React frontend for testing how react works. - Testing the performance of the ai models and backend integration using REST framework. - Segmenting an image using the segmentation model.

Internal Supervisor Name: Mr. Alish K.C

External Supervisor Name: Mr. Rozeen Nakarmi

___________________		 ___________________	    ___________________

Student Signature		                Internal Signature		        External Signature