## Meeting logbook Entry Sheet BSc. Project Logbook

Student Name: Viom Lal Shrestha LMU ID: 23048612 Meeting No: 09 Start Time: 1 P.M Date: December 21, 2025 End Time: 3 P.M

Items Discussed: - Presented the Entity Relation Diagram. - Reviewed the questions for the survey. - Discussed the use case diagram and DFD. - Presented the creation of models using super admin and their relations. Achievements: - Successfully made models in Django and populated the database. - Starting the survey for the project. - Clothing attribute classification to be done later on. Problems: - Unclear relations in ERD resulting in confusion of relationships. Tasks for the Next Meeting: - Complete the Interim Report. - Make the color extraction models. - Complete the authentication of clothing items.

Internal Supervisor Name: Mr. Alish K.C

External Supervisor Name: Mr. Rozeen Nakarmi

___________________		 ___________________	    ___________________

Student Signature		                Internal Signature		        External Signature